# Term Life Insurance (TL001) – UAT Test Report

Environment: uponlyuat-sandbox-in.insuremo.com (tenant uponlyuat, channel SOHAR)
Execution date: 13 Oct 2026
Product: Term Life with Travel (ProductSubcode 1) and Term Life without Travel (ProductSubcode 2), Plans 1–5, Annual and Single premium
Basis: Additional Products Specs (AddlProducts_Specs.xlsx), UPONLY UAT Postman collection, Term Life application form and certificate formats

# 1. Executive summary

Verdict: plans, premium and covers are CORRECT; 8 defects remain in generated outputs and cancellation. 213 API test cases were executed. Per the agreed position that the API performs no input validation (the Uponly UI does), validation-type cases are classed BY DESIGN (56) and recorded as risks, not defects. Result: 130 passed, 8 failed, 19 observations. 24 UI/workflow cases are written but not executed.

Plans, premium and covers: all 10 Annual and 10 Single premium/commission combinations (With/Without Travel x Plans 1-5) return the exact spec premium and 70% commission; coverages and sums insured match the spec (one spec typo flagged: Without-Travel Plan 1 Death 4,500 vs 7,500); the server overrides client-supplied premium and sum insured. Create, update, load, issue and load-policy work; application form and certificate PDFs populate correctly; cancellation refunds calculate correctly.

Defects to fix (all relate to correctness of returned/printed details):

DEF-01 (High): Sum Insured is double-counted – PlanList contains a duplicate, empty plan entry

DEF-02 (High): Product Name in feed is wrong for Term Life policies

DEF-03 (High): Cancelled Date populated for non-cancelled (Effective) policies

DEF-04 (Medium): Repeat cancel-check on a pending request returns stale refund data for the old date

DEF-05 (Medium): Free-look period mismatch: system 15 days vs application form 30 days

DEF-06 (Medium): Carrier name inconsistent: 'Afillar Insurance Company' vs 'Arabia Falcon Insurance'

DEF-07 (Medium): Application form: English cancellation clause prints '8096 of the unearned Premium'; footer 'Page 2 of 3' truncated

DEF-08 (Low): Feed file is missing Branch Code, LCCode and LGCode columns

Risks accepted as by design (UI must enforce): a rejected proposal can still be issued; issue works without LC/LG/payment details; mandatory fields, beneficiary share total, term limits, premium mode per product, age rules, ChannelCode and data formats are not checked by the API; invalid input returns HTTP 500. Please make sure the Uponly UI covers these.

# 2. Results at a glance

| Status | Count | Share |
| --- | --- | --- |
| PASS | 130 | 61% |
| BY DESIGN (no API validation) | 56 | 26% |
| FAIL | 8 | 4% |
| OBSERVATION | 19 | 9% |
| Total executed | 213 | 100% |
| Not executed (UI / manual) | 24 | – |

| Module | Total | Pass | Fail | Obs. | By design |
| --- | --- | --- | --- | --- | --- |
| Authentication | 5 | 5 | 0 | 0 | 0 |
| Get Plans | 18 | 12 | 0 | 3 | 3 |
| Premium & Rates | 30 | 27 | 1 | 1 | 1 |
| Term | 8 | 1 | 0 | 1 | 6 |
| Underwriting Rules | 8 | 2 | 0 | 1 | 5 |
| Field Validation | 25 | 6 | 0 | 0 | 19 |
| LOV / Code Tables | 13 | 11 | 0 | 0 | 2 |
| Beneficiary | 11 | 5 | 0 | 0 | 6 |
| Payment | 4 | 2 | 0 | 0 | 2 |
| Dates | 5 | 3 | 0 | 0 | 2 |
| Create Proposal | 3 | 2 | 0 | 1 | 0 |
| Update Proposal | 6 | 6 | 0 | 0 | 0 |
| Load Proposal | 3 | 1 | 0 | 0 | 2 |
| Issue Policy | 7 | 7 | 0 | 0 | 0 |
| Load Policy | 3 | 1 | 0 | 0 | 2 |
| Proposal Reject | 6 | 2 | 0 | 2 | 2 |
| Documents | 12 | 6 | 1 | 3 | 2 |
| Feed File | 14 | 8 | 3 | 2 | 1 |
| Cancellation | 22 | 18 | 3 | 1 | 0 |
| Security | 3 | 0 | 0 | 3 | 0 |
| Non-Functional | 7 | 5 | 0 | 1 | 1 |

# 3. Defects

Full evidence (request/response summaries) is in the Excel workbook, sheets 'Test Cases & Results' and 'Defects'.

| ID | Severity | Defect | Test cases |
| --- | --- | --- | --- |
| DEF-01 | High | Sum Insured is double-counted – PlanList contains a duplicate, empty plan entry | TL-PREM-90 |
| DEF-02 | High | Product Name in feed is wrong for Term Life policies | TL-FEED-03 |
| DEF-03 | High | Cancelled Date populated for non-cancelled (Effective) policies | TL-FEED-04 |
| DEF-04 | Medium | Repeat cancel-check on a pending request returns stale refund data for the old date | TL-CAN-21 |
| DEF-05 | Medium | Free-look period mismatch: system 15 days vs application form 30 days | TL-CAN-03 |
| DEF-06 | Medium | Carrier name inconsistent: 'Afillar Insurance Company' vs 'Arabia Falcon Insurance' | TL-CAN-20 |
| DEF-07 | Medium | Application form: English cancellation clause prints '8096 of the unearned Premium'; footer 'Page 2 of 3' truncated | TL-DOC-05 |
| DEF-08 | Low | Feed file is missing Branch Code, LCCode and LGCode columns | TL-FEED-02 |

### DEF-01 – Sum Insured is double-counted – PlanList contains a duplicate, empty plan entry

Severity: High   Spec: Coverages and Sum Assured sheet

Every proposal response contains 2 PlanList entries (2nd has no PlanId/PlanName but all coverages). Policy/LOB/Risk SumInsured = 2× the selected plan (Plan 1 With Travel: 62,000 instead of 31,000; Plan 2: 122,000 instead of 61,000).

Recommendation: Return only the selected plan; fix SumInsured roll-up. Verify Production Report / feed totals are not affected.

### DEF-02 – Product Name in feed is wrong for Term Life policies

Severity: High   Spec: Feed File sheet – Product Name

Feed rows for TL001 policies show 'Personal Accident with TTD' / 'Personal Accident without TTD'. Expected 'Term Life with Travel' / 'Term Life without Travel'.

Recommendation: Fix product-name mapping (ProductSubcode → name) in feed template.

### DEF-03 – Cancelled Date populated for non-cancelled (Effective) policies

Severity: High   Spec: Feed File sheet – Cancelled Date

6 of 6 Effective policies in the feed carry a Cancelled Date equal to the issue timestamp.

Recommendation: Populate only when policy status = Cancelled.

# 4. Observations needing a decision

| ID | Test | Finding |
| --- | --- | --- |
| TL-PLAN-021 | Coverages & Sum Insured – Without Travel Plan 1 match spec | DTH: spec 4500 vs system 7500 — spec value 4500 appears to be a typo (PTD/PPD are 7500; system is consistent with application form tier pattern). BA to confirm. |
| TL-PLAN-10 | Get Plans returns premium per plan (needed for plan-selection screen) | get-plans returns DuePremium=0 (root) – no per-plan premium in response; UI must call proposal API to obtain premium |
| TL-PLAN-11 | Bank commission not exposed in plan-selection response | Response exposes CommissionRate=0.1 in Get Plans. Spec: commission must NOT be visible to end users on any page (Production Report only) – confirm Uponly UI suppresses it. |
| TL-PREM-93 | Discount amount handling | DiscountAmount=10 → premium 216 (no discount: 216). Spec Feed File lists 'Discount' field – discount logic/ rules are not defined in spec. |
| TL-TERM-07 | Single premium pricing vs term | Single premium: term 1 → 216, term 5 → 216. Premium does not vary with term; spec lists one premium for 'Annual and Single' — business to confirm multi-year single-premium pricing. |
| TL-UW-08 | Max age at exit (70) vs term for single premium | Entry at 64y 364d with 1-year term → age at expiry 65, within exit age 70: OK. Multi-year single-premium exit-age (70) check can't be validated – term/expiry not enforced (see TL-TERM). |
| TL-PRP-03 | Policy-header premium fields populated (DuePremium / GrossPremium / Commission) | Proposal/policy header returns DuePremium=0, GrossPremium=0, Commission=0 while PolicyLobList[0] and PolicyRiskList[0] carry the real premium (e.g. 216 / 151.2). Consumers reading header totals will get 0. |
| TL-REJ-03 | Rejecting an already-rejected proposal | Second reject → HTTP 500 : java.lang.RuntimeException: Error occured while calling iHub integration service at url https://uponlyuat-sandbox-in.insuremo.com/api/uponlyuat/api-orchestration/v1/flow/create-proposal-reject, StatusError : ,call [htt |
| TL-REJ-06 | Update of rejected proposal (rework path) | Update of a rejected proposal → HTTP 500 ProposalStatus=None (maker rework after rejection is plausible) |
| TL-DOC-07 | Application No on form = application number captured by Uponly | Application form prints ProposalNo (PTL…) in 'Application Number'; the maker-entered ApplicationNo 'UAT-0001' is not printed. Confirm which number business expects. |
| TL-DOC-08 | Certificate field mapping (Policy Holder / Nationality) | Certificate 'Name of Policy Holder' = insured name (same person), 'Nationality' prints Resident Status (Expat/Omani) – acceptable if business confirms; Certificate does not print the Policy Holder≠Insured scenario. |
| TL-DOC-12 | Document request with ProductSubcode mismatching the proposal | Request ProductSubcode is ignored: content is driven by the proposal's own subcode (travel rows suppressed/shown correctly). No error for mismatching subcode. |
| TL-FEED-09 | Pagination PageSize=1 returns one row | PageSize=1 still returns all 6 rows – paging is ignored in the export (acceptable if feed is meant to export the full date range). |
| TL-FEED-11 | Inverted date range (from > to) handling | Inverted date range → HTTP 200, xlsx |
| TL-CAN-19 | Re-issue on proposal of a cancelled policy | Re-issue of cancelled policy's proposal → HTTP 500 {'code': 'INTERNAL_ERROR', 'function_name': 'proposal', 'message': ": java.lang.RuntimeException: Error occured while ca |
| TL-SEC-01 | SQL/XSS payload in InsuredName handled safely | Script/SQL payload (<script>, DROP TABLE) blocked at gateway with raw HTML '403 Forbidden' page (not JSON). Benign special characters (O'Brien "Test" & Sons <b>) are stored and returned un-sanitised – UI/PDF must output-encode. |
| TL-SEC-02 | PII masking consistency in API response | Mobile returned masked ('998***4444') but IdNo returned in clear ('123456789'). Inconsistent PII masking. |
| TL-SEC-03 | Commission exposed in proposal / policy API responses | Create/Load Proposal & Load Policy responses carry Commission (e.g. 151.2) and CommissionRate. Acceptable for back-end API, but Uponly UI must not display it (spec: bank commission only on Production Report). UI verification required. |
| TL-NFR-07 | HTTPS enforced | Inconclusive – plain HTTP request timed out / 503 via the test-agent proxy; HTTPS-only enforcement could not be demonstrated from this environment. |

Age rules (TL-UW-01…07, by design): the back-end accepts ages 17, 65, 68, 70 and a future date of birth. The spec assigns age validation to the Uponly UI, so these are recorded as observations, but we recommend a back-end guard as well.

# 5. Spec clarifications requested

Without-Travel Plan 1 Death benefit: Spec shows Death 4,500 for Plan 1 (PTD/PPD 7,500; other plans Death = PTD = PPD). System returns 7,500. Is 4,500 a typo?

Premium Mode – Single premium term: Spec lists one premium for 'Annual and Single'. Is a multi-year Single premium (2–10 yrs) priced at the same premium regardless of term? System returns 216 for 1, 2, 5 and 10 yrs (and cancel refunds are pro-rated over the full term).

Single-premium term limits: Confirm min/max term for Term Life Single premium (spec says 2–10 for PA; 'configurable product-wise'). Currently terms 0 and 11 are accepted.

Premium Mode for Without-Travel: Premium & Rates sheet states 'Annual and Single' only against the With-Travel table. Confirm the same for Without-Travel.

Age rules: Min age 18, max entry 64, max age 69, exit 70 – conflicting thresholds (max age 69 vs max entry 64 vs exit 70). Confirm exact calculation (age last/nearest birthday) and that the back-end should also enforce them.

Free-look / review period: Application form: 30 days full refund. System: 15 days. Which is correct? Also 80% refund of unearned premium after free-look – confirm.

Discount: Feed File includes 'Discount' and the API accepts DiscountAmount, but no discount rule is specified; DiscountAmount=10 currently has no effect on premium.

Customer type pricing: Normal / Staff / Special customer types: any differential pricing or rules? All currently price identically.

Application number: Form prints ProposalNo (PTL…) as 'Application Number'; Uponly's ApplicationNo is not printed. Which should appear? Need the agreed Application No format (spec question still open).

PO Box / Postal code / Country: Form has Country, Postal Code and P.O Box; API has a single PostCode (max 10 chars). Confirm mapping and max length.

Reject comment: Spec: 'Enter comments if any'. Should rejection reason be mandatory (audit)?

Certificate – Policy Holder vs Insured: Certificate prints Policy Holder = Insured and 'Nationality' = Resident Status. Confirm expected mapping.

Staff Id usage: Feed File: 'Confirm on this where need use, need details from InsureMO' – still open.

Premium Frequency in feed: Spec: 'Confirm on this' – feed prints 'Annual Premium'/'Single Premium'.

Commission display: Commission/CommissionRate are returned in API responses; UI must hide them (Production Report only). Please confirm the Production Report data source (no API in collection).

Reusable test data: Test run created ~155 proposals and ~19 policies in UAT (all with ApplicationNo UAT-0001/ CIF 45678). Confirm clean-up approach.

# 6. Scope, approach and limitations

API-level UAT executed with a scripted runner calling the Postman-collection endpoints (get-plans, proposal, update-proposal, load-policy, issue, proposal-reject, doc_generation, generate-feedfile, cancel-check, cancel-approve, list-master-table) with a fresh token from the Token API (tokens saved in the collection had expired).

Test design: spec-based premium/coverage matrix (20 combinations), equivalence/boundary analysis (age, term, share, dates), negative and mandatory-field tests, lifecycle state-transition tests, document content checks (PDF text compared to the TL application form / certificate templates), feed-file column and value checks, cancellation calculations, security and concurrency checks.

Not executed: Uponly UI behaviours, maker/checker roles, document upload, Production Report, e-mail consent/digital signature (24 cases are written in the workbook as 'Not executed'). PA, CI, HCB, DH, FP and Life Protect products were out of scope.

Data created: the run created about 155 proposals and 19 policies in UAT (ApplicationNo UAT-0001, CIF 45678). Several policies were cancelled during testing. Please clean up if required.

Test oracles were reviewed after the run: about 20 results were re-tested against fresh data and corrected (for example cancellation-date checks that were masked by a pending request, and a certificate-field comparison that was a data-type mismatch). Remaining PASS results that rely on an HTTP 500 error are counted as 'rejected' – the 500 itself is noted as a by-design risk.

Security hygiene: the Postman collection contains a plaintext user name/password and bearer tokens. Rotate the credentials and keep them in environment variables, not in the shared collection. Credentials are not stored in the delivered scripts.

# 7. Exit recommendation

Fix the defects above and re-run the failed cases (the runner re-executes the full suite in ~5 minutes) before UAT sign-off. Clarifications in section 5 should be answered first because the free-look defect (DEF-05) depends on them. UI test cases (TL-UI-01…24) must be executed on the Uponly front-end before final sign-off.